Parts Finder

Implementation Plan

License Plate → Vehicle ID → Spare Parts Lookup

Product Scope: Oil Specs · Oil Filters · Air Filters · Cabin Filters · Brake Pads & Discs · Bulbs · Coolant

Prepared for: Tevel Group Management

February 2026

# Executive Summary

This document outlines how Tevel Group can build a customer-facing spare parts finder where users enter their Israeli license plate number and instantly receive the correct oil, filters, brake pads, bulbs, and coolant for their specific vehicle.

The core innovation: the Israeli government publishes its entire vehicle registry for free via the data.gov.il API. This means we can resolve any license plate to make, model, year, engine code, and even VIN — at zero cost per query, with no rate limits, and full legal permission for commercial use.

By combining this free government data with publicly available manufacturer catalogs (MANN-FILTER, OSRAM, Brembo, Castrol, etc.), we can build a tool that covers 7 product categories for ~90% of the Israeli vehicle fleet — with minimal ongoing costs.

The Pipeline at a Glance

| # | Step | How | Cost |
| --- | --- | --- | --- |
| 1 | License Plate → Vehicle ID | data.gov.il CKAN API (free) | $0 |
| 2 | Vehicle ID → Specs | Static database built from OEM manuals + manufacturer catalogs | $0 (one-time build) |
| 3 | Specs → Part Numbers | Our product catalog mapping (internal) | $0 (existing data) |
| 4 | Fallback: AI / TecDoc | Claude API for edge cases; TecDoc for brake cross-refs | ~$0.004/query (rare) |

# Step 1: License Plate → Vehicle Identification

The Israeli Ministry of Transport publishes the national vehicle registry as open data. Every registered vehicle in Israel (private + commercial, ~4 million records) is queryable by license plate number via a standard REST API.

API Endpoint

GET https://data.gov.il/api/3/action/datastore_search
  ?resource_id=053cea08-09bc-40ec-8f7a-156f0677aff3
  &filters={"mispar_rechev":"<LICENSE_PLATE>"}
  &limit=1

Response Fields We Use

| Field | Hebrew | Example | Use For |
| --- | --- | --- | --- |
| tozeret_nm | שם תוצרת | טויוטה | Make |
| kinuy_mishari | כינוי מסחרי | קורולה | Model |
| shnat_yitzur | שנת ייצור | 2020 | Year |
| degem_manoa | דגם מנוע | 2ZR-FE | Engine code → key for all lookups |
| sug_delek_nm | סוג דלק | בנזין | Fuel type |
| misgeret | מסגרת | JTDBR... | VIN (fallback decode) |
| ramat_gimur | רמת גימור | LUXURY | Trim level |

💡 Key Insight

The degem_manoa (engine code) field is the golden key. With make + model + year + engine code, we can uniquely match to the correct specifications for ALL 7 product categories. This eliminates ambiguity (e.g., same model with different engines needing different filters).

Implementation

- Build a simple backend endpoint: POST /api/plate-lookup with { plate: "1234567" }

- Backend queries data.gov.il, caches result (vehicles don't change — cache indefinitely)

- Map Hebrew manufacturer names to canonical English names (one-time mapping table of ~25 entries)

- Store the engine code (degem_manoa) as the primary key for all subsequent lookups

- Fallback: if engine code is missing, use the VIN (misgeret) field with a VIN decoder

Cost & Legal

- Cost: $0. No API key needed. No rate limits published. Free for commercial use per Government Resolution No. 1933.

- Data contains no personal info (no owner names/addresses). Only technical vehicle data.

- Coverage: All private vehicles from 1996+ and commercial vehicles from 1998+ (~4M records).

# Step 2: Vehicle → Specifications Database

Once we know the vehicle's make, model, year, and engine code, we need to look up the correct specifications for each of our 7 product categories. We build a static database keyed on these vehicle attributes.

Database Schema (Simplified)

vehicles_specs {
  make: string,           // 'Toyota'
  model: string,          // 'Corolla'
  year_from: int,         // 2019
  year_to: int,           // 2023
  engine_code: string,    // '2ZR-FE'
  fuel_type: string,      // 'petrol'

  // Oil
  oil_viscosity: string,  // '0W-20'
  oil_spec: string,       // 'API SP, ILSAC GF-6A'
  oil_capacity_l: float,  // 4.2
  oil_change_km: int,     // 15000

  // Filters (OEM part numbers)
  oil_filter_oem: string, // '04152-YZZA1'
  air_filter_oem: string, // '17801-21060'
  cabin_filter_oem: string, // '87139-52040'

  // Brakes (dimensions + WVA if known)
  brake_front_type: string, // 'disc-ventilated'
  brake_front_dia_mm: int,  // 275
  brake_pad_front_oem: string,
  brake_pad_rear_oem: string,

  // Bulbs (ECE types per position)
  bulb_low_beam: string,  // 'H11'
  bulb_high_beam: string, // 'HB3'
  bulb_front_turn: string, // 'WY21W'
  bulb_rear_turn: string,  // 'WY21W'
  bulb_tail_brake: string, // 'LED'
  bulb_reverse: string,    // 'W16W'
  bulb_fog: string,        // 'H16'
  bulb_license: string,    // 'W5W'

  // Coolant
  coolant_spec: string,   // 'Toyota SLLC (pink)'
  coolant_capacity_l: float, // 5.8
}

# Step 3: Data Sources — Category by Category

For each product category, we identify the best free data sources and the method to compile the data into our specs database.

## 3.1 Engine Oil Specifications

Feasibility: ★★★★★ — Already built

This is the prototype we already have. Oil specs are highly standardized (SAE viscosity + API/ACEA/OEM spec) and published in every owner's manual.

Free Data Sources

| Source | What It Provides | Coverage |
| --- | --- | --- |
| Castrol Product Finder | Vehicle → oil spec + recommended Castrol product | All Israeli brands |
| Shell LubeMatch | Vehicle → spec + Shell product. 120 countries, 26 languages | Very comprehensive |
| LIQUI MOLY Oil Guide | Vehicle → oil, transmission fluid, coolant, brake fluid | Strong EU + Israeli focus |
| Mobil Oil Advisor | Vehicle → spec. Uniquely includes oil capacity + filter | All major brands |
| OEM Owner's Manuals | Definitive spec. Available as PDFs on manufacturer sites | 100% for source data |

Compilation Method

- We already have a working static database for the most common Israeli vehicles

- Extend by systematically checking Castrol/Shell/LIQUI MOLY advisors for missing models

- For Japanese/Korean (60-70% of Israeli market): mostly universal API SP / ILSAC GF-6A specs

- For European (20-25%): map OEM-specific specs (VW 504.00, BMW LL-04, MB 229.52)

- Estimated effort: 2-3 days to cover top 200 vehicle configurations = ~90% market coverage

## 3.2 Oil Filters, Air Filters & Cabin Filters

Feasibility: ★★★★☆ — Very feasible with one key shortcut

The Golden Source: OEM Part Numbers

The strategy here is powerful in its simplicity: we don't need to know aftermarket part numbers. We just need the OEM filter part number for each vehicle. Our customers (or we ourselves) can then cross-reference to whatever brand we stock.

Free Data Sources

| Source | What It Provides | Coverage |
| --- | --- | --- |
| MANN-FILTER Catalog | Vehicle → MANN part number + OEM cross-ref. 6,800 filters, 300,000 apps, 205,000 cross-refs | 97% EU vehicles |
| Filtron XLS Download | Downloadable Excel spreadsheet with structured filter-to-vehicle data | 97% (same parent as MANN) |
| Hengst Online Catalog | Vehicle → Hengst part number + OEM cross-ref. KBA search | Strong EU coverage |
| MAHLE/Knecht Catalog | Vehicle → MAHLE part number + OEM cross-ref | Comprehensive |
| OEM Parts Portals | 7zap.com, PartSouq.com — browse OEM filter part numbers for any vehicle | All brands, free |

💡 Key Shortcut

Filtron (owned by MANN+HUMMEL) publishes a downloadable Excel file with their complete filter catalog including vehicle applications. This is the ONLY freely downloadable structured dataset we found across all manufacturers. Use this as the foundation.

Compilation Method

- Download Filtron XLS as the base dataset (covers oil, air, and cabin filters)

- For each vehicle config in our database, look up OEM filter part numbers from 7zap.com or PartSouq

- Cross-reference OEM → Filtron/MANN using the Filtron XLS cross-reference columns

- Fill gaps using MANN-FILTER online catalog (manual lookup for remaining vehicles)

- Build a separate cross-reference table: OEM part → MANN → Hengst → MAHLE → Bosch

Estimated effort: 1-2 weeks for top 200 vehicle configurations, using Filtron XLS as shortcut

## 3.3 Brake Pads & Discs

Feasibility: ★★★☆☆ — Feasible but most labor-intensive

Brakes are the hardest category because of part complexity (compound, shape, wear indicators, chamfers) and the proprietary WVA numbering system. However, for a focused scope (pads + discs for common Israeli vehicles), it's achievable.

Free Data Sources

| Source | What It Provides | Coverage |
| --- | --- | --- |
| Textar Brakebook | Vehicle lookup → pad + disc part numbers. Expert search by dimensions. Can generate custom PDF catalogs | Most data-rich free tool |
| Brembo Parts Catalog | Vehicle → Brembo pads, discs, calipers + OEM cross-refs + competitor equivalents | All Israeli brands |
| Ferodo Catalog | Vehicle → Ferodo parts + cross-refs to TRW, Textar, Brembo, Bosch, ATE, Mintex | Best cross-reference |
| TRW/ZF Aftermarket | Vehicle → TRW pads, discs, drums, calipers | Comprehensive |

Compilation Method

- Use Brembo catalog as primary: vehicle → Brembo part number + OEM number

- Cross-reference via Ferodo catalog: OEM → Ferodo → TRW → Textar → Bosch → ATE → Mintex

- Record brake disc diameter (mm) and pad dimensions for each vehicle — enables generic matching

- For common vehicles (top 150 configs): manually compile from Brembo + Ferodo (both free)

- Store: front pads OEM, rear pads OEM, front disc OEM, rear disc OEM + cross-refs

Estimated effort: 2-3 weeks for top 200 vehicle configurations

## 3.4 Vehicle Light Bulbs

Feasibility: ★★★★★ — Easiest category

All automotive bulbs conform to ~30-40 ECE/SAE standard types (H1, H4, H7, H11, HB3, W5W, P21W, etc.). Each has a unique physical base making it non-interchangeable. The entire data model is: {make, model, year, lamp position} → {ECE bulb type}.

Free Data Sources

| Source | What It Provides | Coverage |
| --- | --- | --- |
| OSRAM Lamp Guide | Vehicle → every bulb type per position (low/high beam, fog, turn signals, tail, reverse, plate, interior) | 70+ brands, all Israeli |
| Philips Bulb Finder | Vehicle → all bulb positions. Coverage from 1958 onward | 60+ manufacturers |
| Ring Automotive | find-my-car-bulb tool. Strong European focus | All Israeli brands |
| Teoalida.com Database | Pre-compiled OSRAM (6M+ rows) and Philips (30M rows) databases for purchase as CSV | $30-$50, ready to use |

💡 Simplicity

Unlike filters or brakes, you don't need brand-specific part numbers for bulbs. An H7 is an H7 regardless of brand. The customer just needs to know the socket type per position — then any H7 bulb from Osram, Philips, or Narva will fit.

Compilation Method

- Use OSRAM's free online lamp replacement guide as the primary source

- For each vehicle config, record bulb type per position (typically 8-12 positions per car)

- Cross-reference against Philips to catch any discrepancies

- Total dataset: ~200 vehicle configs × ~10 positions = ~2,000 records

Estimated effort: 3-5 days for complete Israeli market coverage

## 3.5 Coolant / Antifreeze

Feasibility: ★★★★☆ — Feasible, slightly complex for Asian brands

Free Data Sources

| Source | What It Provides | Coverage |
| --- | --- | --- |
| GLYSANTIN (BASF) | Product finder: vehicle → coolant spec + approved GLYSANTIN product. Original developer of VW G-series specs | All Israeli brands |
| LIQUI MOLY Oil Guide | Covers coolant alongside oil. Vehicle-specific product + capacity | Strong |
| RAVENOL Product Guide | Maps products to Honda, Hyundai, Mazda, Nissan, Suzuki coolant specs | Good for Asian OEMs |
| OEM Owner's Manuals | Definitive spec + capacity. Critical for Asian brands with proprietary specs | 100% |

Key Mapping: Coolant Types

| Brand Group | Coolant Spec | Color | Aftermarket Match |
| --- | --- | --- | --- |
| VW/Škoda/Seat | TL 774 J (G13) | Purple | GLYSANTIN G40 / G30 |
| BMW | BMW LC-18 | Blue/Green | GLYSANTIN G48 |
| Mercedes | MB 325.6 | Blue | GLYSANTIN G30 |
| Toyota/Lexus | Super Long Life Coolant | Pink | Any OAT pink coolant |
| Hyundai/Kia | MS 591-08 | Green | P-OAT green coolant |
| Mazda | FL22 | Green | Specific FL22-compatible |
| Honda | Type 2 / e-Coolant | Blue | Honda-spec OAT |
| Nissan | L250 / L248 | Blue/Green | Si-OAT coolant |
| Renault/PSA | Type D (Glaceol RX) | Yellow | GLYSANTIN G33 |

Estimated effort: 3-5 days. European brands are straightforward (well-documented specs). Asian brands need careful per-model checking.

# Step 4: Specs → Your Product Catalog

The final step connects our specs database to Tevel's actual product inventory. This is where the business value lives — turning a specification into a product the customer can buy.

Cross-Reference Table

product_crossref {
  oem_part_number: string,     // '04152-YZZA1'
  category: enum,              // 'oil_filter'
  tevel_catalog_number: string, // 'TF-1234'
  brand: string,               // 'MANN-FILTER'
  brand_part_number: string,    // 'W 712/83'
  alt_brands: [                // alternatives
    { brand: 'Hengst', part: 'H90W30' },
    { brand: 'MAHLE', part: 'OC 613' },
  ]
}

How Each Category Maps

- Oil: Spec (e.g., '0W-20 API SP') → filter by spec in our oil product catalog → show matching products

- Filters: OEM part number → cross-reference table → MANN/Hengst/MAHLE part numbers → our SKU

- Brakes: OEM part number → cross-reference table → Brembo/TRW/Textar part numbers → our SKU

- Bulbs: ECE type (e.g., 'H7') → any H7 in our bulb catalog (universal fit)

- Coolant: Spec (e.g., 'VW TL 774 J / G13') → filter by spec in our coolant catalog

💡 Competitive Advantage

This is the step where Tevel differentiates. Anyone could theoretically build the plate-to-spec pipeline, but only Tevel can map specs directly to in-stock products with prices. The tool becomes a sales engine, not just a lookup tool.

# Step 5: Technical Architecture

System Overview

┌─────────────────────────────────────────────────────────┐
│                    CUSTOMER BROWSER                     │
│  ┌─────────────────────────────────────────────────┐   │
│  │  Enter license plate: [  1234567  ] [Search]    │   │
│  └─────────────────────────────────────────────────┘   │
└───────────────────────┬─────────────────────────────────┘
                        │
                        ▼
┌─────────────────────────────────────────────────────────┐
│               CLOUDY CLAUDE BACKEND                     │
│                                                         │
│  1. Query data.gov.il → Get vehicle details (FREE)     │
│  2. Cache vehicle record in local DB                    │
│  3. Match to specs database (make+model+year+engine)   │
│  4. Look up cross-references to our catalog             │
│  5. Return structured result                            │
│                                                         │
│  Fallback: If no match in static DB →                   │
│    → Try Claude AI ($0.004/query) for specs             │
│    → Log miss for manual DB addition                    │
└─────────────────────────────────────────────────────────┘
                        │
                        ▼
┌─────────────────────────────────────────────────────────┐
│               CUSTOMER SEES                             │
│                                                         │
│  Your vehicle: Toyota Corolla 2020, 2ZR-FE 1.8L       │
│                                                         │
│  🛢️ Oil: 0W-20 API SP (4.2L) — Castrol GTX 0W-20 ₪89 │
│  🔧 Oil Filter: MANN W 712/83 — ₪35                   │
│  💨 Air Filter: MANN C 25 040 — ₪55                   │
│  🌬️ Cabin Filter: MANN CU 22 011 — ₪45               │
│  🛑 Front Brake Pads: Brembo P 83 160 — ₪189          │
│  💡 Low Beam: H11 — Osram Night Breaker ₪79            │
│  ❄️ Coolant: Toyota SLLC (pink) 5.8L — ₪65            │
└─────────────────────────────────────────────────────────┘

Technology Stack

- Frontend: React component (already prototyped as oil-finder-free.jsx) — extend to all 7 categories

- Backend: FastAPI (Python) or Node.js — handles data.gov.il queries + DB lookups

- Database: SQLite (simple) or PostgreSQL (if scaling). Tables: vehicles_specs, product_crossref, query_cache

- Hosting: Vercel/Netlify (frontend) + any VPS or cloud function (backend). Free tier sufficient initially

- AI Fallback: Claude Haiku API for edge cases not in static DB (~$0.0013/query)

# Step 6: Implementation Timeline

| Phase | Deliverable | Duration | Cost |
| --- | --- | --- | --- |
| Phase 1 | License Plate Lookup Integrate data.gov.il API. Build plate → vehicle ID pipeline. Cache layer. Hebrew name mapping. | 1 week | $0 |
| Phase 2 | Oil + Bulbs (Quick Wins) Extend existing oil finder to plate-based. Compile bulb database from OSRAM. Both have near-complete coverage already. | 1 week | $0 |
| Phase 3 | Filters (All 3 Types) Download Filtron XLS. Build OEM cross-reference table. Compile for top 200 Israeli vehicle configs. | 2 weeks | $0 |
| Phase 4 | Coolant Specs Compile coolant spec database from GLYSANTIN + RAVENOL + OEM manuals. Build mixing-compatibility matrix. | 1 week | $0 |
| Phase 5 | Brake Pads & Discs Compile from Brembo + Ferodo catalogs. Build cross-reference table. Most labor-intensive phase. | 2-3 weeks | $0 |
| Phase 6 | Product Catalog Mapping Connect specs database to Tevel's actual inventory. Map OEM part numbers to our SKUs. Price integration. | 1-2 weeks | Internal effort |
| Phase 7 | AI Fallback + Polish Add Claude Haiku fallback for DB misses. Build reporting on miss-rates. UI polish. Mobile optimization. | 1 week | ~$50/yr (AI) |
| TOTAL | Full 7-category parts finder with plate lookup | 9-11 weeks | ~$0-50/yr |

💡 Compare to TecDoc

TecDoc Catalogue with VRM add-on: ~€219+/year per user + VRM click packages. Our approach: ~$0-50/year total. The trade-off is development time (9-11 weeks) vs. subscription cost — but we end up with a proprietary database optimized specifically for the Israeli market.

# Step 7: Expected Coverage & Limitations

Coverage by Category

| Category | Expected Coverage | Strong For | Gap Risk |
| --- | --- | --- | --- |
| Oil | 95%+ | All brands — standardized specs | Rare/exotic engines |
| Bulbs | 95%+ | All brands — ECE types universal | LED-equipped cars (no replacement) |
| Oil Filter | 90%+ | Top 19 Israeli brands | Obscure model variants |
| Air Filter | 90%+ | Top 19 Israeli brands | Same as oil filter |
| Cabin Filter | 85%+ | Most popular models | Older models pre-2005 |
| Coolant | 90%+ | European (well-documented) | Asian OEM-specific specs |
| Brakes | 80-85% | Common configs | Sport/performance variants |

What Happens When We Don't Have Data

- User enters plate → we identify vehicle but no match in our specs DB

- System triggers Claude Haiku AI fallback → generates specs from training knowledge (~$0.001)

- AI result is flagged as 'unverified' and displayed with a disclaimer

- Miss is logged → we manually verify and add to DB within 24-48 hours

- Over time, the DB self-improves: every miss becomes a permanent addition

Expected miss rate after initial build: ~10-15%, declining to <5% within 2-3 months of operation as we fill gaps from real customer queries.

# Step 8: Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| data.gov.il API goes down or changes | Plate lookup fails | Low — stable since 2016 | Cache all results. Download full CSV backup (available) |
| Wrong spec in our DB | Customer buys wrong part | Medium | Always show OEM source. Disclaimer. Manual review process |
| Engine code missing from gov data | Can't disambiguate engine variant | Low-Medium | Use VIN field → VIN decoder fallback |
| Manufacturer catalogs change/disappear | Can't update data | Low | Data is compiled once. Multiple sources per category |
| Legal challenge on data use | Must remove data | Very Low | Gov data is explicitly open. OEM specs are factual/functional data |
| Competition copies our tool | Lost competitive advantage | Medium | First-mover advantage. Integrate with Tevel ordering system |

# Immediate Next Steps

- Validate the data.gov.il API — run 20 test queries with known vehicles to confirm field completeness (especially degem_manoa)

- Download the Filtron XLS — assess its structure, coverage of Israeli-market vehicles, and cross-reference quality

- Prototype the plate → oil spec pipeline — connect data.gov.il API to our existing oil finder. This is the fastest proof of concept

- Compile bulb database — use OSRAM lamp guide for top 50 vehicles. Quick win, high customer value

- Present to CEO — demo the working plate → oil + bulbs prototype. Get buy-in for full 7-category build

End of Implementation Plan